|  |  |  |  |
| --- | --- | --- | --- |
| **Backup Items** | **Backup Mechanism** | **Task** | **Effort** |
| **PCRF** |  |  |  |
| parmdb | pc\_export.sh in cron | Update/Convert to Linux/Test | 5 days |
| Rule engine export | pc\_export.sh in cron | Update/Convert to Linux/Test |
| active subscriber partition | pc\_export.sh in cron | Update/Convert to Linux/Test |
| package versions | pc\_export.sh in cron | Update/Convert to Linux/Test |
| Prov/BPC configs | pc\_export.sh in cron | Update/Convert to Linux/Test |
| **DRA/SLF** |  |  |  |
| parmdb | New custom script in cron | Create Script/Test | 2 days |
| slf-config.xml | New custom script in cron | Create Script/Test |
| Corosync config | New custom script in cron | Create Script/Test |
| Traffix cpf config | New custom script in cron | Create Script/Test |
| Traffix webui config | New custom script in cron | Create Script/Test |
| package versions | New custom script in cron | Create Script/Test |
| **SDB** |  |  |  |
| DB backup - | RMAN in cron | Add RMAN to cron if not already there | N/A |
| /WideSpan/config directory | Required? If yes script in cron | Create Script/Test | 1 day |
| package versions | Required? If yes script in cron | Create Script/Test |
| Oracle scripts | Required? If yes script in cron | Create Script/Test |
| **BMS** |  |  |  |
| parmdb | New custom script in cron | Create Script/Test | 2 days |
| postgress DB? | run\_pg\_backup.sh | Test |
| Any other customizations? | New custom script in cron | Create Script/Test |
| package versions | New custom script in cron | Create Script/Test |
| **CTA** |  |  |  |
| parmdb | New custom script in cron | Create Script/Test | ½ day |
| package version | New custom script in cron | Create Script/Test |
| **System** |  |  |  |
| IP routing/hosts | New custom script in cron | Create Script/Test | 1/2 day |
| OS | If required backup ISO | Create Script/Test |
| snmp | New custom script in cron | Create Script/Test |
| syslog | New custom script in cron | Create Script/Test |
| /etc/ Directory | New custom script in cron | Create Script/Test |
| **Switch** |  |  |  |
| Configuration | Script scp commands in cron | Create Script/Test | 1 day |
| Image | Script scp commands in cron | Create Script/Test |
| Boot | Script scp commands in cron | Create Script/Test |